# Hospitium & Templum — Action Items by Module

Feedback from Prof. Julius Ogeng'o

Source: meeting notes, 22, 25 and 27 November   |   Prepared: 5 August 2026

# Overview

Across three meeting entries — two preparatory sessions (22 and 25 November) and the presentation to Prof. Ogeng'o (27 November) — 13 concrete action items were raised for the Hospitium research information system. This report groups them under the eight system modules they belong to, so each can be scoped and assigned independently.

| Module | Action Items |
| --- | --- |
| 1. Researcher Management & Identity | 2 |
| 2. Organizational Structure & Roles | 2 |
| 3. Publications & Bibliometrics | 2 |
| 4. Preprint & Peer Review | 2 |
| 5. Research Integrity | 1 |
| 6. Grants Management | 1 |
| 7. Ethics & Project Review | 2 |
| 8. Reporting & Analytics | 5 |

# 1. Researcher Management & Identity

Ensuring every researcher on the platform is a verified, uniquely identifiable individual.

| Action Item | Description | Raised |
| --- | --- | --- |
| Registration verification check | Add a verification step to researcher registration to confirm identity/affiliation before an account is activated. | 27 Nov |
| Fix ORCID search failure | ORCID lookup currently fails during registration or profile linking, blocking researchers from connecting their ORCID iD. Needs debugging and a fix. | 27 Nov |

# 2. Organizational Structure & Roles

Defining who sits above the researcher level and what they can see or approve.

| Action Item | Description | Raised |
| --- | --- | --- |
| Define Dean of School role | Add Dean of School as a role in the system, with the permissions/visibility appropriate to that level (e.g. school-wide reporting, approvals). | 27 Nov |
| Define Director role | Add Director as a role in the system, with corresponding permissions and reporting scope. | 27 Nov |

# 3. Publications & Bibliometrics

Core metadata captured against every publication record.

| Action Item | Description | Raised |
| --- | --- | --- |
| Extend publication schema | Capture journal/venue, indexing status (e.g. Scopus, Web of Science, DOAJ), academic field, journal credibility tier, and publication year and month for every record. | 22 Nov |
| Papers grouped by field | Support dividing/filtering publications by academic field, feeding into journal credibility assessment. | 22 Nov |

# 4. Preprint & Peer Review

Supporting the pre-publication stage of a manuscript's life cycle.

| Action Item | Description | Raised |
| --- | --- | --- |
| Integrate AfricArXiv | Add AfricArXiv as a supported preprint server so researchers can post and reference preprints from the platform. | 27 Nov |
| Capture peer review comments | Store peer review comments received on a preprint/manuscript against that work's record. | 27 Nov |

# 5. Research Integrity

Safeguarding originality of submitted work.

| Action Item | Description | Raised |
| --- | --- | --- |
| Integrate Turnitin | Add a plagiarism checker (Turnitin) to the manuscript/submission workflow. | 27 Nov |

# 6. Grants Management

Controlling who is eligible to apply for a given grant.

| Action Item | Description | Raised |
| --- | --- | --- |
| Applicant qualification check | Before a grant application can be submitted, verify the applicant holds the training/qualification required for that specific grant. | 27 Nov |

# 7. Ethics & Project Review

Formal review workflows a piece of work passes through before/after execution.

| Action Item | Description | Raised |
| --- | --- | --- |
| Ethics Review workflow | Build an Ethics Review workflow that ends in a feedback step back to the researcher. | 25 Nov |
| Project Review workflow | Build a Project Review workflow that ends in a feedback step back to the researcher. | 25 Nov |

# 8. Reporting & Analytics

Dashboards and reports drawn from the data captured in the modules above.

| Action Item | Description | Raised |
| --- | --- | --- |
| Institute performance report | Report on where the institute is doing better / worse in research output, and how well it is publishing. | 25 Nov |
| Citation tracking | Track citations received per researcher and per work. | 25 Nov |
| Work-status report | Report on the pipeline of work by status: in preprint, in draft, or published. | 25 Nov |
| Publications by faculty / research area | Break down publication counts and trends by faculty and by research area. | 25 Nov |
| Performance by publication type | Report already-published output segmented by publication type, alongside journal quality/credibility criteria for context. | 25 Nov |

# Open Item

One line in the 27 November entry (around item 13) is illegible in the handwritten notes and could not be transcribed with confidence. Recommend confirming directly with Prof. Ogeng'o before scoping.